PUNJAB HEALTH SYSTEMS CORPORATION

State Institute of Health and Family Welfare Complex
Phase-VI, Near Civil Hospital, SAS Nagar (Mohali), PUNJAB

Phone: 0172-2262938, 2263938, Tele-Fax: 0172 – 2266938

Visit us at: punjabhealth.co.in: E-mail: eewmohali@gmail.com

INVITATION OF SHORT TERM QUOTATION FOR PREPARING DETAILED COST ESTIMATES, BIDDING DOCUMENTS & DRAWINGS FOR STATE CANCER INSTITUTE AT GMC AMRITSAR

No. Tender/PHSC/EE (W)/2018-19/01	                                                                 Dated     12/06/2018

The Punjab Health Systems Corporation is presently involved in renovation extension and construction of various health institutions in State of Punjab. The PHSC intends to get services for preparing Design drawings of Public Health and Electrical Services and allied works except architectural and structural drawings from experienced architectural/consultancy firms. So the sealed quotations are invited from the Architects/Consultants who have experience of designing/preparing drawings and detailed estimates of multistoried hospital buildings, estimates of civil work, public health work, ETP/STP Plant, Fire Fighting Systems including Fire Exit Plan, Electrical Work like Networking, Lifts, Sub Station, External Development in complete respect & Medical Gases Etc. & Having their Permanent offices at Chandigarh and Punjab Only  necessary eligibility criteria alongwith other terms & conditions can be downloaded from PHSC website i.e. www.punjabhealth.co.in free of cost. A Pre-Bid meeting will be held on 19.06.2018 at 11.00 AM in the office of Executive Engineer (Works) Room 25 first floor at the address mentioned above. The sealed quotations by the Architect/Consultant can be submitted by 22.06.2018 by 11.00 AM in the O/o Executive Engineer (Works) Room No. 25 (1st floor) at the address mentioned above. The Architect/Consultant must furnish documents as specified in the terms & conditions alongwith consultancy fee to be charged on %age basis (Rates shall be valid for three year from the date of allotment) in a sealed cover. The quotation must be accompanied by a demand draft of Rs.50000/- in favor of PHSC, Mohali” payable at Mohali/ Chandigarh, as Security. The quotation not accompanied by Security will be straight away rejected. The received quotations/ offers will be opened 22.06.2018 at 12.00 PM in the O/o XEN (W) in presence of the prospective interested Architect/Consultant who wish to be present.

Executive Engineer (W)

For Managing Director

TERMS OF REFERENCE

1)	OBJECTIVES:

The consultants are required to prepare Detailed drawings of Public Health and Electrical Services, detailed cost estimates, for all Civil, Electrical work like Networking, Lifts, Substation, External development, Medical gases, Water supply, Fire Fighting, Sanitation services, Mechanical services etc. as well as site development plans in respect of all new buildings as well as extension and renovation to be proposed in the existing hospital. The Consultant shall prepare the estimates & develop the working drawings for all the works/Services mentioned in the notice as per the conceptual architectural drawings provided by Architecture department Punjab.

2)	Eligibility Criteria:

- The Architect/Consultant should at least ten years experience in various types of buildings estimating, including health care buildings. This must be supported by documentary evidence.

- Architect/Consultant must executed (i)one similar work of value not less than 80% of the 25 Crore (ii) Two similar works each of value not less than 60% of the 25 Crore (iii) Three similar works each of value not less than 40% of the 25 Crore in the past 5 years. A client Satisfactory Certificate should be added along with address, contact number of the concerned authority issuing the certificate.

- The consultant should have executed at least one bedded 100 bedded Hospital for a Govt/Semi Govt Department/Corporation along with other Healthcare services facilities for which documentary proof to be supplied.

- Bid must be accompanied by Security of demand draft Rs. 50000/-(Fifty Thousand Only) drawn in favor of PHSC, Mohali payable at Mohali/Chandigarh. Bids without Security will be rejected.

- Security shall be deposited which shall be returned after completion of allotment procedure in lieu and bank guarantee which shall be taken only for the work allotted. The BG shall be refunded after the completion of the work.

- Architect should have office in Punjab and Chandigarh with adequate staff and proof must attached with the bid.

- Resume of associated sub consultants to be submitted for all services.

  - Working Drawings :

- Electrical layout : Preparation of electrical layouts showing the entire distribution system including internal & external electrification, electrical installations, design of substation and generator etc. provision of telephone conduits, T.V. conduits  and other electronic equipment etc.

- Preparing of working & detailed architectural drawings provided by Architecture Department Punjab.

- Water supply, Sewerage disposal, sanitary installations and storm water layouts :

Supply of lay out showing the pipe lines as well as detailed drawings for execution of work consisting of:-

- Internal and external water supply including such installations.

- Sanitary installation.

- Sewerage disposal including disposal works.

- Overhead tank and reservoir.

- Storm water drainage.

- Refuge storage.

- ETP/STP

- Etc.

  - Fire Safety :

Preparation of schematic proposals showing provisions to meet requirement for the fire fighting regulations/National Building Code and provision of fire detection, fire alarming and control system including fire exit plan. Fire Fighting drawings to be approved from the Nodal Officer, Fire Safety/Department of Local Government Punjab

  - Mechanical Services	 :

Preparation of schematic drawings for lifts, fixing of machinery, equipment and foundation design thereof,

  - Air Conditioning

Heating, ventilation and air conditioning (HVAC) etc. including heat load calculations. Design of Anti Bacterial Air Conditioning for OT area etc. as per requirements

  - Modular OTs

  - Hospital Utilities Services :

Schematic arrangement for supply of oxygen and other gases and vacuum lines.

  - Acoustics and Hospital interior design :

Drawings showing interior hospital design and proper acoustics.

  - Changes in Drawings: - If there is any changes or revision in the drawings as per the requirement or site conditions, the same shall be incorporated by the consultant in the drawings.

  - Site Visits

The consultant shall carry out 5 site visits during the planning & construction of the project. For extra site visit if required TA/DA shall be paid as per approval of PHSC.

  - Estimates :

Detailed estimates based of Punjab PWD specifications and on Punjab Common Schedule of rates 2010 with latest amendments for all proposed works/services including all the Civil Works as per the architectural and structural drawings & Site conditions. One set of final estimate should be submitted in the office of Executive Engineer (W) PHSC.Complete analysis of rates as per the market rates items supported by quotations as per PWD Norms

  - Bid Documents :

Prepare bid documents & BOQ (Bill of Quantities) after obtaining standard form indicating Terms of Reference from the Corporation. One set of bid documents (Both hard copy and soft copy) shall be prepared and supplied as a part of this contract.

  - Representative at Chandigarh & Punjab

The consultant or representative must have his office at Chandigarh & Punjab with adequate staff in order to have better liaison/Contact with Punjab Health Systems Corporation.PHSC can do physical verification to verify the above facts and will have a right to reject the consultant if the office & or the staff are found inadequate.

- Schedule of Completion of Tasks by the consultants :

| Activities | From date of award |
| --- | --- |
| i)Submission of draft sketch scheme for the services of the building | Within 1 week after the approval of department |
| ii)Submission of First draft copy of Detailed estimate with drawing for its examination | Within 3 weeks after the approval of department |
| iii)Detailed Estimate after correction as desired by authority and for further its approval 2 sets | Within 5 weeks after the approval of department |
| iv) Detailed Estimate and Bidding Documents & BOQ for further process of tendering (4 Sets) | Within 6 weeks after the approval of department the final estimate |
| Note: - Failing a Penalty of 5% of the consultancy fees will be deducted and consultant will be debarred in future if it does not complete the work in time |

- Final outputs :

The following final outputs shall be furnished by the consultant to the client:-

- Four sets of all the drawings showing electrical, water supply, STP/ETP, Sanitary, Fire Fighting, Medical Gases and drainage lines etc.

- Four sets of detailed estimate for all the services required for the   completion of building

- After Completion of work as built drawings should be submitted by the consultant/Architect

- Set of bid documents containing three volumes :

Vol- I	(To contain invitation for bids) - Conditions of contract and technical specifications.

Vol- I I (To contain bill of quantities and rates) and

Vol- I I I (To contain sets of drawings required for execution).

- Project cost :

Payment is to be made on project cost which will be completed cost as per the estimate and if there is any increase or decrease after the completion, the payment is to be revised accordingly. The completed project cost as per estimate shall include all Civil, Electrical, PH or any other works related to that work.

- The Work to be executed in phases: - The buildings to be constructed in phases. The project cost will include all the civil works,PH, Electrical & all other services which are part of  state cancer institute are as follow :-

- Main building of State Cancer Institute approx. covered is 121736 sft

- Nuclear medicine block approx. covered is 22052 sft

- Radio Therapy Block approx. covered is 18500 sft

- Any other building in the campus of state cancer institute

The complete cost of the project for all the above buildings may be tentatively approx. 39.00 Crore which may increase or decrease as per the final approvals.

The tendering and construction of the works is to be done in phased manner as per administrative approval & availability of funding. The consultant will be required to provide all the services as per requirement of tendering and construction in phases. Initially the main building of SCI may be executed and thereafter the other buildings may be constructed & PHSC may call separate tenders if desired and therefore the bidding documents and estimates drawings for these buildings may be required to be prepared in phases.

- Payment Terms :

Payment terms will be follows as:-

  - 20% on Submission of First draft Copy of Detailed Estimate with drawings for its examination.

  - 20% on Submission detailed estimate and drawings after correction as desired by authority and for further approval (2 Sets)

  - 20% on Submission Detailed Estimate and Bidding Documents for further process for tendering (4 Sets)

  - 15% on After Technical Sanction of Estimate by the competent authority, Finalization of tendering Process and allotment of tender to the executing agency.

  - 20% during execution of the project as per the financial progress of the work.

  - 5% after the completion and handing over of the project and the submission of the as built drawings.

- Rates to be quoted by the Architect :

| Consultancy for state cancer institute at GMC Amritsar | Consultancy Rate to be quoted by the Architect/Consultant |
| --- | --- |
|  | Percentage of Cost of Work/ in words and Figures |
| For any amount of Work for all phases. | In fig………….. In Words…………………….. |

Note: The GST shall be paid extra.

Note: -

- For the justification of NS Rates, Consultant will attach analysis of rate based on market rate. The supply rate taken in the analysis of rate should be based on three numbers of quotations of approved make of the PHSC of the concerned product. It should also be certified on the analysis that rate taken in the analysis are lowest & reasonable in the market.